# Credit Advisory Application

Software Requirements Specification (SRS) & Technical Architecture

Version 1.0  |  27 October 2026  |  Draft for business and technical review

Scope: client and consultant management, Excel migration, credit advisory case tracking, access controls, and consultant handover.

# Document control

| Item | Details |
| --- | --- |
| Status | Working draft; not yet business-approved |
| Audience | Business stakeholders, managers, administrators, developers, IT/security |
| Source | Requirements confirmed in project discussions; additional recommendations explicitly marked |
| Primary stack | Java 21 LTS, Spring Boot 4.x (verify supported release), PostgreSQL, React/TypeScript |
| Testing policy | No testing libraries included in requested initial dependency list; pre-production testing remains mandatory |

# 1. Executive summary

The application will replace manual spreadsheet-centered operations with a controlled web system. Existing clients and their assigned consultants will be imported from a single Excel worksheet. Clients are identified by South African ID number. Authorized assigned consultants must be able to enter and view the full ID number and maintain credit advisory records. Managers and administrators alone may reassign clients, including bulk handovers when a consultant leaves. Historical records and accountability must be preserved.

# 2. Confirmed decisions versus proposed scope

| Confirmed business decisions | Proposed / requires approval |
| --- | --- |
| One worksheet containing clients and their assigned consultants | Exact worksheet column names, template and error policies |
| SA ID number is the client unique business identifier | Checksum policy, exceptions, encryption architecture |
| Authorized consultant sees and enters full client ID | Exact scope of manager visibility and special permissions |
| Manager/Admin manually reassign clients | Transfer approval workflow and whether dual approval is required |
| Credit records survive handover | Detailed case fields, workflow stages, SLA targets |
| Consultant statuses ACTIVE / INACTIVE / SUSPENDED | Who can restore accounts, suspension notification rules |
| No automated consultant redistribution | Bulk-transfer maximums and performance thresholds |

# 3. Goals, scope and exclusions

Deliver reliable client/consultant master data, import traceability, and role-controlled client assignments.

Allow assigned consultants to continue advisory work after handover without losing case notes or credit history.

Support dashboards, searching, and auditable administrative operations.

Out of scope for initial release unless approved: credit bureau integration, automated credit decisions, payment processing, WhatsApp, automated client distribution, and external customer portal.

# 4. User roles and authorization

| Action | Consultant | Manager | Administrator |
| --- | --- | --- | --- |
| View/update assigned client profile and cases | Yes | Yes, authorized scope | Yes, authorized scope |
| View full SA ID for authorized client | Yes | Yes, authorized scope | Yes, authorized scope |
| Import Excel | No (proposed) | Yes (proposed) | Yes |
| Reassign clients / bulk handover | No | Yes | Yes |
| View reassignment history | No (proposed) | Yes | Yes |
| Activate/suspend/deactivate consultant | No | No (proposed) | Yes |
| Manage roles and users | No | No | Yes |
| View operational reports | Own portfolio | Team/department | Authorized organization-wide |

Every permission must be enforced on the backend and scoped to the individual client record; hiding a frontend button is not authorization. Manager and import permissions shown as proposed should be formally approved.

# 5. Functional requirements

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-01 | User login, logout, session expiry and account recovery | Critical |
| FR-02 | Role-based authorization and assigned-client access | Critical |
| FR-03 | Create, read, update and search client records | Critical |
| FR-04 | Unique South African ID number matching and validation | Critical |
| FR-05 | Create, update and search consultant records | Critical |
| FR-06 | Consultant status: ACTIVE, INACTIVE, SUSPENDED | Critical |
| FR-07 | Single-sheet Excel upload and column mapping | Critical |
| FR-08 | Validate Excel rows, ID numbers and consultant references | Critical |
| FR-09 | Preview proposed inserts, updates and conflicts before commit | Critical |
| FR-10 | Detect duplicates in upload and existing database | Critical |
| FR-11 | Insert/update approved clients and consultants transactionally | Critical |
| FR-12 | Import history, row-level error export and operator identity | High |
| FR-13 | Manual single-client reassignment by Manager/Admin | Critical |
| FR-14 | Manual bulk client reassignment by Manager/Admin | Critical |
| FR-15 | Preserve all client cases, notes and records during reassignment | Critical |
| FR-16 | Assignment history with actor, reason and timestamp | Critical |
| FR-17 | Block assignment to inactive/suspended consultants | Critical |
| FR-18 | Revoke access when consultant is inactive/suspended | Critical |
| FR-19 | Create and update credit advisory cases and case notes | High |
| FR-20 | Dashboard, search, pagination and reporting | High |
| FR-21 | Audit sensitive record access and changes | Critical |
| FR-22 | Export authorized reports | Medium |
| FR-23 | Notifications, reminders and document management | Future |
| FR-24 | Approved third-party integrations and advanced analytics | Future |

# 6. Excel import specification

Input: one .xlsx workbook containing one agreed worksheet with client and assigned-consultant columns. A controlled import template and exact header schema must be agreed before implementation.

| Illustrative column | Rules |
| --- | --- |
| ID Number | Required, 13-digit string; preserve leading zero; unique business identifier |
| First Name / Last Name | Required; trim whitespace; reject missing required values |
| Email / Phone | Validate when supplied; exact mandatory rules to confirm |
| Consultant Code | Required stable identifier for consultant matching |
| Consultant Name | Used for display and mismatch review; not a unique key |
| Case data / Status | Only import if present and approved in final mapping |

# 6.1 Import workflow

Upload: authenticate and authorize operator; enforce file size/type limits; reject encrypted, corrupt or unexpected workbook structures.

Parse: inspect the designated worksheet, normalize whitespace, preserve ID numbers as strings, reject formula-driven identity values unless a safe policy is defined.

Validate: verify headers, required values, ID format/checksum policy, consultant codes, duplicates and conflicting assignments.

Preview: show counts for new, updated, unchanged, invalid and conflict rows; never expose full ID numbers in broad error reports.

Confirm: bind preview to the exact uploaded file and operator; apply approved changes with transactions and database constraints.

Report: return counts and row-specific actionable errors; retain only necessary import metadata and secure temporary files.

# 6.2 Import conflict rules

| Scenario | Expected behavior |
| --- | --- |
| New valid ID and known active consultant | Create client and assignment |
| Existing ID with same consultant | Show unchanged or approved field updates |
| Existing ID with different consultant | Flag conflict; do not silently overwrite manager-approved assignment |
| Duplicate ID within spreadsheet | Flag duplicates; no ambiguous automatic overwrite |
| Unknown consultant code | Reject or queue for manager review; no guessing by name |
| Inactive/suspended consultant | Block new assignment |
| Invalid or missing ID | Reject row for correction |
| Partial failure | Use documented atomicity policy; default safe staged validation and transactional commit |

# 7. Consultant lifecycle and reassignment

Consultants have ACTIVE, INACTIVE and SUSPENDED states. Only ACTIVE consultants may receive new assignments. INACTIVE and SUSPENDED accounts lose application access promptly. Historical client work remains attributable to its original author.

Manager/Admin chooses source consultant, one or more clients, destination ACTIVE consultant and transfer reason.

Backend verifies authorization, client ownership, destination status and concurrent changes before commit.

Transfer updates the current assignment and inserts immutable assignment-history records in the same transaction.

Client cases, notes, attachments and audit trails remain linked to the client and are never reset.

Departing consultants are deactivated; unassigned clients are highlighted for manager follow-up. No automatic distribution.

# 8. Data model

| Entity/table | Important fields / relationships |
| --- | --- |
| users | id, username/email, password_hash, enabled, role(s), linked_consultant_id |
| roles | id, role_name; optional role_permission mapping |
| consultants | id, consultant_code UNIQUE, name, status, created_at |
| clients | id internal PK, id_number protected + unique lookup key, names, current_consultant_id, created_at |
| credit_cases | id, client_id FK, status, opened_at, closed_at, created_by |
| case_notes | id, case_id FK, author_user_id, note, created_at |
| client_assignment_history | id, client_id, from_consultant_id, to_consultant_id, changed_by, reason, changed_at |
| import_jobs | id, file_digest, uploader_id, state, counts, timestamps |
| import_errors | id, import_job_id, row_number, field_name, error_code, safe_message |
| audit_logs | id, actor_id, action, target_type/id, timestamp, safe metadata |
| documents (future) | id, client/case reference, object key, classification, uploader |

Store an internal numeric primary key for relational joins. Because full ID numbers must be retrievable, prefer application-managed encryption of ID numbers plus a separate keyed HMAC lookup token with a unique database index. The cryptographic design and key rotation must be reviewed by IT/security. Never use the ID number as a password or log field.

# 9. API design (proposed)

| Method / route | Purpose | Access |
| --- | --- | --- |
| POST /api/auth/login | Sign in | Public with rate limiting |
| GET /api/clients | Paged authorized client list | All authenticated, scoped |
| GET /api/clients/{id} | Client details incl. full ID when authorized | Scoped |
| POST /api/clients | Create client | Authorized consultant/manager/admin |
| PATCH /api/clients/{id} | Update approved client fields | Scoped |
| GET /api/consultants | List consultants | Authorized |
| PATCH /api/consultants/{id}/status | Change consultant status | Admin |
| POST /api/imports/preview | Validate workbook and create preview | Manager/Admin (proposed) |
| POST /api/imports/{id}/confirm | Commit approved preview | Manager/Admin (proposed) |
| GET /api/imports/{id}/report | Retrieve safe import report | Authorized importer/manager/admin |
| POST /api/client-transfers | Reassign one or many clients | Manager/Admin |
| GET /api/clients/{id}/assignments | Assignment history | Manager/Admin |
| GET /api/cases | Case list and filters | Scoped |

# 10. Backend dependencies — application only

No testing dependencies are included as requested. Final versions should be resolved against the selected supported Spring Boot 4.x release and checked for security advisories before lock-in.

| Maven artifact | Purpose / phase |
| --- | --- |
| spring-boot-starter-webmvc | REST API — initial |
| spring-boot-starter-data-jpa | Persistence and transactions — initial |
| postgresql (runtime) | PostgreSQL driver — initial |
| spring-boot-starter-validation | Request validation — initial |
| spring-boot-starter-security | Authentication/authorization — initial |
| org.apache.poi:poi-ooxml | Excel import/export — initial; pin reviewed version |
| spring-boot-starter-flyway | Database migrations — initial |
| org.flywaydb:flyway-database-postgresql | PostgreSQL Flyway support — initial |
| spring-boot-starter-actuator | Health/monitoring — initial |
| spring-boot-starter-mail | Notifications — future |
| spring-boot-starter-batch | Very large import jobs — future |
| spring-boot-starter-cache | Cache abstraction — future |

Do not add H2, JUnit, Mockito or spring-boot-starter-test to the initial pom.xml per current team instruction. This does not remove the need for documented verification and eventual automated regression/security testing before production.

# 11. Frontend and infrastructure

| Layer | Recommendation |
| --- | --- |
| Frontend | React, TypeScript, Vite, React Router |
| Data/forms | Fetch or Axios; TanStack Query; React Hook Form; Zod |
| UI | Tailwind CSS, accessible component patterns; Recharts for reports |
| Backend | Spring Boot modular monolith, layered packages by business feature |
| Database | PostgreSQL with Flyway versioned migrations |
| Hosting | Containerized backend/frontend; company infrastructure decision pending |
| Secrets | Environment/secret manager; never commit passwords, encryption keys or DB credentials |
| Operations | Backups, restore drills, monitoring, log retention, deployment rollback |

# 12. Non-functional and privacy requirements

Enforce HTTPS, secure cookies, session expiration, CSRF defenses appropriate to chosen auth architecture, least privilege and account lockout/rate limiting.

Apply POPIA-oriented privacy controls: lawful processing, purpose limitation, access management, retention, breach handling and vendor agreements as applicable.

Consultants may view the complete ID number for authorized clients; unauthorized users may not. Mask only in contexts where full disclosure is unnecessary (e.g., lists and broad reports).

Record sensitive access events without recording the full ID number or unredacted case details in audit logs.

Use optimistic locking/versioning or row locks to avoid concurrent reassignment and import overwrites.

Implement database backups, tested restoration, migration rollback strategy, monitoring and incident response.

Define measurable performance targets after confirming expected user count, import volume and hosting capacity.

# 13. Delivery roadmap

| Phase | Deliverable / exit criteria |
| --- | --- |
| 0. Discovery | Approve field dictionary, workflow/statuses, access matrix, Excel template and hosting |
| 1. Foundation | Repository, CI, environments, Spring Boot, PostgreSQL, Flyway, frontend skeleton |
| 2. Identity & access | Secure sign-in, roles, consultant status, record-level access |
| 3. Master data | Clients/consultants CRUD, uniqueness, validation, pagination |
| 4. Excel import | Preview, validation, conflict resolution, confirm, reports |
| 5. Handover | Single/bulk transfer, audit, status controls, historical preservation |
| 6. Advisory cases | Cases, notes, lifecycle, scoped editing |
| 7. Reports | Dashboards, management reports, exports |
| 8. Readiness | UAT, security/privacy review, backups, recovery, deployment and training |

# 14. Acceptance criteria

Importing a valid worksheet creates the correct number of unique clients and consultants with correct assignments.

Reimporting the same worksheet does not duplicate clients or silently reverse a manager-approved transfer.

Invalid IDs, duplicate IDs, unknown consultants and inactive assignments are surfaced before commit.

A consultant can enter and view the full ID number only for an authorized client.

A consultant cannot transfer clients; Manager/Admin can perform individual and bulk transfers.

A transfer preserves every credit case, note and historical author; history records who moved whom, when and why.

Suspended/inactive consultants cannot sign in or receive new clients.

All critical operations are authorized server-side and leave privacy-safe audit evidence.

# 15. Open questions and approvals

Approve exact Excel columns and obtain a de-identified sample workbook.

Confirm whether every client has a valid 13-digit South African ID and how exceptions will be handled.

Confirm whether consultants can correct an ID number or whether that requires Manager/Admin approval.

Define credit case fields, stages, credit-record meaning, dashboards and mandatory reports.

Confirm department-level manager access, import privileges, approval requirements and who can reactivate consultants.

Confirm expected number of clients, consultants, workbook rows, concurrent users and retention requirements.

Approve hosting provider, identity management approach, backup ownership and operational support.

Review encryption/HMAC key management and POPIA obligations with company IT/security and responsible business stakeholders.

# 16. Risks and mitigations

| Risk | Mitigation |
| --- | --- |
| Incorrect Excel mapping | Approved template, preview, schema validation and dry-run |
| Duplicate or misidentified clients | ID validation, protected unique lookup, database constraints |
| Unauthorized full-ID disclosure | Record-level access, encryption, audit and restricted exports |
| Old Excel reverses handover | Explicit assignment-conflict review |
| Consultant leaves without handover | Immediate account disablement and manager reassignment queue |
| Partial bulk update | Transactions, idempotency and concurrency controls |
| Unverified dependencies | Pin supported versions, review CVEs and perform build validation |
| No automated test dependencies | Manual UAT initially; adopt production-grade regression strategy before go-live |

# 17. Suggested development ownership

For a small team, allocate work by modules rather than individual pages: (1) backend identity/client/consultant model; (2) Excel import, database migration and integrity; (3) frontend, dashboards and workflow integration. Agree on shared API contracts, pull requests and code review. Assign one owner for security and deployment decisions.

# 18. Next actions

Review this document with the business and label each proposed item approved, deferred or rejected.

Collect a safe example of the real spreadsheet and define the canonical data dictionary.

Finalize entity relationship diagram and API request/response contracts.

Create a new team repository and development environments; agree branch and review workflow.

Implement authentication and core entities first, then staged Excel import and consultant handover.